# Brief on India Mauritius Joint Satellite (IMJS)

On the 1st November 2023, the MRIC signed an MoU with the Indian Space Research Organisation (ISRO) for the design and build of the India Mauritius Joint Satellite (IMJS) project. The IMJS will be jointly developed between MRIC and ISRO with ISRO bearing all the costs related to satellite design, build, launch and deployment.

2 Joint Working Group Meetings and several technical discussions have taken place were held in 2024. In June 2024, both parties signed the Project Plan Agreement, detailing specifications, timelines, and technical aspects.

The satellite will weight around 18-20kg and will be equipped with a Multi spectral imager. The satellite will capture images of around Mauritius which will then be downloaded using the MRIC Ground Station (MRIC GS). The satellite will be in a sun synchronous orbit at an altitude of about 525km. The imager will captured images in the Near Infrared, Red, Blue and Green spectrums.

As per the MoU, 3 of MRIC engineers went on a 30-day training mission at respectively as follows:

- 17th Sept- 4th Oct training at the U R Rao Satellite Centre (URSC), Bengaluru for satellite design, assembly integration and testing.

- 07th Oct - 12th Oct training at the National Remote Sensing Centre (NRSC) Hyderabad for ground station tracking and data reception and discussions regarding MRIC G/S.

- 14th Oct – 19th Oct training at Space Application Centre (SAC) Ahmedabad for payload and image processing.

The 3rd Joint Working Group Meeting took place in April 2025 and several action plans were put into place to be carried out by both ISRO and MRIC.

The MRIC is currently upgrading the GS.   The 3 MRIC Engineers are expected to attend the Assembly, Integration and Testing (AIT) phase.